- Share latest code of web and App links to abdul17star@gmail.com

- Admin roles need to be reflected in App.

- When admin app user try to book room an option need here to select the member.

- When admin app user try to book Halls an option need here to select the member.

- When admin app user try to book photo shoot an option need here to select the member.

- Admin App user → My Booking screen is empty (no data is listing here).

- Admin App user → Facility Calendar screen is not loading in App.

- Admin App user → Notification list is need to be display in App.

- Web Portal → Dashboard content is clickable and redirected to the concern data.

- Web Portal → Share sample excel file sample for the members bulk data upload.

- Web Portal →  Room Bookings when payment is fully paid → 10000 for member and status change to Guest the payment updated to → 12500 but status shown full paid. Need to fix this. Same please check in other booking option this features.

- Web Portal →  Booking Management not displaying and data.

- Web Portal →  All the information/Data enter in system and updated by user name display to the Super admin. To know who entered this record.

- Web Portal →  When trying to add notification its showing failed error.

- Web Portal →  When uplaod member document the status must match as provided in file

(ABSENT, CANCELLED, CLEAR, DEFAULTER, DIED, HONORARY, 				SUSPENDED, TERMINATED). And it reflect accordingly.

- Member App → When member Enter membership no for OTP Request (in Success alert message display ‘OTP send to your registered “so*****rt@***”email’).

- Member App → OTP will be expired after 1 hour.

- Member App → All status work real time or at least in App start (When user open the APP) Active/Deactivated/Blocked after login the status change is not effect the App user in APP.

- Member App → Sports Activities is not reflecting in the app.

- Member App → When submit Affiliated Clubs visit request it need to be display in the App.

- Member App →  Hall Booking and other booking payment summary showing Paid 0 Rs and pending 0 RS need to be fix and displaying actual data.

- Member App → Notification show in app when any new notification has been created.

- Member App → Hall booking for member user is not submitted to portal.

- Member App → Photo shoot Booking for member is proceeding/Working in APP.

- Member App → Guest Room Booking for member is not listed in Web portal.

- Any missing points provided during last meetings.